# LAZA-033 - Google Cloud Migration Blueprint

Medallion architecture portability from the local SQL Server MVP to Google Cloud

| Field | Value |
| --- | --- |
| Version | 01 |
| Date | 17/07/2026 |
| Target audience | Sponsor, Product Owner, Data Architect, Data Engineer, Analytics Engineer, Security/IAM owner, and Cloud Platform owner |
| Objective | Define the migration blueprint that maps the current LAZA Bronze, Silver and Gold implementation to Google Cloud services without creating resources or moving data yet. |
| Status | Completed blueprint for LAZA-033; implementation remains gated by landing-zone decisions. |

# 1. Executive view

The current LAZA platform already follows a portable medallion architecture. Official source assets enter Bronze, normalized and quality-checked observations move to Silver, and approved consumption facts are published to Gold. The Google Cloud migration should preserve that contract and replace the local runtime components progressively.

## Recommended migration style

Move by indicator, not by big-bang platform replacement. The first indicator should run end to end on Google Cloud, reconcile 100% against SQL Server, and then become the pattern for the remaining product waves.

# 2. Current local baseline

| Area | Current implementation | Migration implication |
| --- | --- | --- |
| Web app | React, Vite and Tailwind build served by the local Node API on 127.0.0.1:8790. | Can move to Firebase Hosting or Cloud Run without changing the user experience. |
| API | Node.js read-only API using sqlcmd.exe against SQL Server. | Needs a repository/data-access boundary before BigQuery becomes the source. |
| Database | SQL Server Express database LAZA_DATA_PLATFORM_DEV. | Maps naturally to BigQuery datasets by layer. |
| Bronze files | Local governed archive under D:\LAZA_DATA. | Maps to Cloud Storage buckets with retention and object versioning. |
| Medallion model | SQL Server schemas for control, audit, reference, bronze, silver, dq, gold and api. | Maps to BigQuery datasets and governed API views. |
| Orchestration | PowerShell, Python, Node scripts and Windows Task Scheduler. | Maps to Cloud Scheduler, Cloud Run Jobs and Workflows. |
| Admin/auth | Local username/password with HttpOnly session. | Needs cloud identity integration before public production use. |
| Observability | Local service checks and future backlog logging. | Maps to Cloud Logging, Error Reporting, Monitoring and alert policies. |

# 3. Target Google Cloud architecture

| Current layer or service | Google Cloud target | Notes |
| --- | --- | --- |
| D:\LAZA_DATA\landing | Cloud Storage laza-<env>-landing | Temporary source drop zone with short retention. |
| D:\LAZA_DATA\archive | Cloud Storage laza-<env>-bronze-assets | Immutable official source archive with object versioning. |
| D:\LAZA_DATA\rejected | Cloud Storage laza-<env>-rejected | Failed payloads, parsing errors and rejected extracts. |
| SQL Server control | BigQuery dataset control | Pipeline definitions, runs, batches and operational state. |
| SQL Server audit | BigQuery dataset audit | Append-only operational events and rejected-record metadata. |
| SQL Server reference | BigQuery dataset reference | Sources, units, geographies, frequencies and controlled vocabularies. |
| SQL Server bronze | BigQuery dataset bronze | Raw records; source files remain in Cloud Storage. |
| SQL Server silver | BigQuery dataset silver | Canonical observations and series definitions. |
| SQL Server dq | BigQuery dataset dq | Rules, executions, exceptions, approvals and scores. |
| SQL Server gold | BigQuery dataset gold | Consumption facts and dimensions. |
| SQL Server api views | BigQuery views or materialized views | Stable read contract for the API. |
| Node API | Cloud Run service | Public/private API, health checks and download endpoints. |
| Static web build | Firebase Hosting or Cloud Run | Firebase Hosting is cleaner for static web; Cloud Run is simpler if API and web stay together. |
| Scheduled scripts | Cloud Run Jobs + Cloud Scheduler | One job per official-source family or product group. |
| Secrets | Secret Manager | No secrets in .env, scripts or repository. |
| Admin access | Identity Platform, IAP or IAM-based admin | Prefer Google identity for admin authorization. |
| Logs and metrics | Cloud Logging and Cloud Monitoring | Alert on failed jobs, stale indicators, missing files and API errors. |

# 4. Medallion data model mapping

| Local schema | BigQuery dataset | Storage principle | Partition and clustering suggestion |
| --- | --- | --- | --- |
| control | control | Operational metadata. | Partition pipeline runs by start date; cluster by pipeline code. |
| audit | audit | Append-only events. | Partition by event timestamp; cluster by severity and pipeline. |
| reference | reference | Small governed dimensions. | No partition required. |
| bronze | bronze | Raw source records and lineage. | Partition by ingestion date; cluster by source and indicator. |
| silver | silver | Canonical, versioned observations. | Partition by reference period start or load date; cluster by indicator and series. |
| dq | dq | Rule evidence, approvals and exceptions. | Partition by execution date; cluster by indicator and rule. |
| gold | gold | Curated consumption facts. | Partition by reference period; cluster by indicator, source and geography. |
| api | api views | Consumer contract. | Views should hide physical table changes from the app. |

# 5. Pipeline pattern

- Extract official source into a Cloud Run Job.

- Store original file or response in the Cloud Storage Bronze asset bucket.

- Register source asset and raw observations in BigQuery Bronze.

- Normalize into BigQuery Silver using SQL, Dataform or a controlled job.

- Execute DQ rules and write results to the dq dataset.

- Require explicit approval or approved exception for official Gold publication.

- Publish to BigQuery Gold through a controlled publish job.

- Expose only Gold/API views to the Node API and website.

## Preferred transformation split

Dataform is the preferred fit for repeatable SQL transformations, dependencies, tests and documentation. Cloud Run Jobs remain better for PDF/HTML extraction, API calls, hashing and file handling.

# 6. Application changes required before migration

| Area | Required change | Why |
| --- | --- | --- |
| API data access | Introduce a repository interface for indicators, analytics, downloads and admin layers. | Allows SQL Server and BigQuery providers to coexist during transition. |
| Configuration | Extend config/data-platform.example.json with provider, project, datasets and buckets. | Avoid hardcoded local paths and database names. |
| Downloads | Resolve files from either local archive or Cloud Storage. | Preserves marketplace behavior during a hybrid phase. |
| Admin sessions | Replace in-memory sessions for cloud production. | Cloud Run instances are stateless and can scale horizontally. |
| Auth | Move admin identity to IAP, Identity Platform or another approved identity provider. | Reduces risk before public exposure. |
| Tests | Add provider contract tests with fixed fixture data. | Confirms SQL Server and BigQuery return the same business contract. |
| Observability | Add structured logs with correlation IDs for API and pipelines. | Makes cloud operations auditable. |

# 7. Recommended environments

| Environment | Purpose | Data policy |
| --- | --- | --- |
| dev | Developer validation and first BigQuery provider work. | Masked or limited official extracts. |
| hml | Business validation and Cloudflare/IAP access testing. | Full MVP dataset with controlled access. |
| prd | Public or restricted production. | Approved official data only. |

Use separate projects per environment if governance and budget allow it. If a single project is required for the MVP, use strict naming, IAM separation and dataset-level permissions.

# 8. IAM model

| Principal | Minimum access |
| --- | --- |
| Extraction job service account | Read external source when needed; write landing/archive buckets; write Bronze/control/audit. |
| Transformation job service account | Read Bronze/reference; write Silver/DQ/control/audit. |
| Publication job service account | Read Silver/DQ/reference; write Gold; no direct Bronze mutation. |
| API service account | Read API views, Gold and approved marketplace metadata only. |
| Admin users | Access admin UI and approval workflows according to role. |
| Data stewards | Maintain reference data, methodology and approvals. |

# 9. First proof of portability

Recommended candidate: IPCN inflation.

Reason: it already has the strongest governed trail in the MVP: official source archive, 66 monthly observations, DQ exceptions for 2021, approval evidence and Gold publication. It is complex enough to prove the model but not as wide as Oil & Gas.

## Acceptance criteria for LAZA-035

- same 66 published months as SQL Server;

- same latest value, period, unit and source;

- same DQ exception count and approval status;

- same API response shape consumed by the site;

- reconciliation report shows 100% match for period, value, source and status.

# 10. Migration waves

| Wave | Scope | Exit criterion |
| --- | --- | --- |
| 0 | LAZA-033 blueprint and decisions. | Architecture mapping approved. |
| 1 | Infrastructure baseline. | DEV/HML/PRD or MVP project available through IaC. |
| 2 | IPCN portability proof. | One indicator reconciles 100% against SQL Server. |
| 3 | Six pilot indicators. | All cards and details run from Google data provider in HML. |
| 4 | Three advanced analytics. | Oil & Gas, Fiscal Execution and Sovereign Curve reconciled. |
| 5 | Production cutover. | Site/API switched, rollback tested and SQL Server retained read-only for the agreed period. |

# 11. Decisions still required

- Confirm the Google landing zone: project structure, billing account and regions.

- Choose hosting target: Firebase Hosting plus Cloud Run API, or Cloud Run for both.

- Choose transformation engine: Dataform first, or Cloud Run Jobs plus SQL scripts.

- Define retention for Bronze assets, logs, rejected payloads and backups.

- Define admin identity provider and access model.

- Decide whether LAZA-035 belongs to the current MVP or the next phase.

# 12. Recommendation

Proceed with LAZA-034 only after the landing zone is confirmed. In parallel, prepare the codebase by adding the API repository abstraction and cloud-ready configuration, because those changes reduce migration risk without creating Google resources yet.